Project Overview:

The Network Upgrade Project aims to bring the bank's outdated network infrastructure up to date in order to satisfy the increasing needs for scalability, security, performance, and operational effectiveness. In order to improve speed and dependability, the network will be optimized, security procedures will be strengthened, and obsolete hardware will be replaced. The project is essential to the bank's ambitions to undergo a digital transformation since it would enable quicker transaction processing, improved cybersecurity, and improved customer service while maintaining regulatory compliance.

Project Scope:

Objectives:

- The bank's network infrastructure has to be updated to maintain high availability while enhancing security, performance, and scalability.

2. Deliverables:

- Network Assessment Report:
To pinpoint opportunities for improvement, a thorough examination of the hardware, topology, and performance of the current network is conducted.

- Hardware Replacement:
To improve performance and security, older networking equipment—such as firewalls, switches, routers, and other crucial components—should be replaced with newer models.

- Network Security Enhancements:
Integration of cutting-edge security measures to ensure industry requirements are met, including intrusion detection systems (IDS), virtual private networks (VPNs), improved firewall setups, and access controls.

- High-Availability Solutions:
Redundancy systems and failover support help to guarantee low downtime and constant service availability.

- Performance Optimization:
Improvement of network speed, dependability, and latency by means of configuration adjustment and Quality of Service (QoS) deployment

- Scalability Planning:
Building the network architecture to enable future expansion in user traffic, devices, and data without sacrificing performance.

- Configuration and Version Control System:
Configuring a tool for configuration management—such as GitHub—allows one to monitor network setups, support version control, and enable audits and rollbacks.

- Training and Documentation:
Along with thorough documentation for every network configuration and operation, comprehensive training on the updated network systems for the bank's IT team.

- Post-Upgrade Testing and Validation:
After a validation report, run a set of tests to make sure the improved network satisfies security criteria and intended performance.

3. Scope Exclusions:

- Software updates to core banking systems will be handled independently outside the purview of this project.

- Not included are migration or modification of outside apps not directly connected with the internal network of the bank.

- Applications that directly address customers—websites and online banking interfaces—will not be changed with this network upgrade.

4. Scope Constraints:

- The budget is limited to $1.5 million, therefore restricting the range of hardware purchases and outside service agreements; the project must be finished within a 12-month timeframe to minimize downtime and operational disturbance.

- The improvement has to be staged to reduce the impact on important services given the bank's continuing 24/7 operations

5. Assumptions:

- All needed networking and hardware equipment will be ordered and delivered on schedule.

- Throughout the project, stakeholders—including the IT staff and outside vendors—will be accessible for approvals and decision-making.

- Third-party contractors and suppliers will follow set deliverables and timetables.

6. Project Milestones:

- Milestone 1: Comprehensive network evaluation – 2 weeks

- Milestone 2: Getting hardware and tools – 4 weeks

- Milestone 3: Setting up and installing fresh hardware – 6 weeks

- Milestone 4: Putting in place better security protocols – 4 weeks

- Milestone 5: Tests and improvements to network speed – 4 weeks

- Milestone 6: Training employees and delivering paperwork– 2 weeks

- Milestone 7: Last testing, approval, and signing off on the project – 2 weeks

7. Acceptance Criteria:

- The new network satisfies all performance criteria, including security, speed, and latency lowering.

- There is no appreciable disturbance of bank operations during the upgrading process.

- The configuration management system keeps thorough records of the new network for next use.

- The network passes all required security audits and relevant staff members are totally trained on the improved system.

Conclusion:

The main goals, main deliverables, exclusions, assumptions, limitations, and acceptance criteria for the Network Upgrade Project are described in this extensive scope statement. When this project is successfully completed, the bank will have a modern, safe, and very efficient network infrastructure ready to support continuous digital transformation initiatives, guarantee regulatory compliance, and improve general operating efficiency. 
The basis for the execution of the project will be this scope statement, which guarantees that all stakeholders clearly grasp the objectives, obligations, and expectations ahead.